Name : Umar Farooque

Roll No. : 21CO57

Batch 4

Course: SE

Experiment No. 11

Aim : To prepare RMMM Plan.

Theory :

Risk is an expectation of loss, a potential problem that may or may not occur in the future. It is generally caused due to lack of information, control or time. A possibility of suffering from loss in the software development process is called a software risk. A risk management technique is usually seen in the software Project plan. This can be divided into Risk Mitigation, Monitoring, and Management Plan (RMMM). In this plan, all work is done as part of risk analysis. As part of the overall project plan, the project manager generally uses this RMMM plan. In some software teams, risk is documented with the help of a Risk Information Sheet (RIS). After documentation of RMMM and start of a project, risk mitigation and monitoring steps will start.

Risk Mitigation :

It is an activity used to avoid problems (Risk Avoidance)

- Finding out the risk

- Removing causes that are the reason for risk creation.

- Controlling the corresponding documents from time to time.

- Conducting timely reviews to speed up the work.

Risk Monitoring :

It is an activity used for project tracking. It has the following primary objectives as follows

- To check if predicted risks occur or not.

- To collect data for future risk analysis.

- To allocate what problems are caused by which risks throughout the project.

Risk Management and planning :

It assumes that the mitigation activity failed and the risk is a reality. This task is done by the Project manager when risk becomes reality and causes severe problems. If the project manager effectively uses project mitigation to remove risks successfully then it is easier to manage the risks. This shows the response that will be taken for each risk by a manager.

Drawbacks of RMMM :

- It incurs additional project costs.

- It takes additional time.

- For larger projects, implementing an RMMM may itself turn out to be another tedious project.

- RMMM does not guarantee a risk-free project; in fact, risks may also come up after the project is delivered.

| Risk Information Sheet |  |  |  |
| --- | --- | --- | --- |
| Risk ID : R01 | Date : 12 Aug 2022 | Prob : 80% | Impact : High |
| Description : An attacker gains unauthorized access to a user's account. This could allow them to steal personal information, post malicious content, or send spam messages to the user's contacts. |  |  |  |
| Refinement/Context : This risk is most common for users who have weak passwords or reuse passwords across multiple websites. |  |  |  |
| Mitigation/Monitoring : Implement strong authentication measures, such as multi-factor authentication (MFA). Educate users about password security and the dangers of reusing passwords. |  |  |  |
| Management/Contingency Plan/Trigger : Monitor for suspicious activity on user accounts, such as logins from unusual locations or changes to account settings. Notify users if any suspicious activity is detected. |  |  |  |
| Current Status : Mitigation steps initiated |  |  |  |
| Originator : Arman |  | Assigned : Saad |  |

| Risk Information Sheet |  |  |  |
| --- | --- | --- | --- |
| Risk ID : R02 | Date : 15 Aug 2022 | Prob : 70% | Impact : Medium |
| Description : A hacker gains access to our database of user data. This data could include personal information, such as names, email addresses, and passwords, as well as private messages and photos. |  |  |  |
| Refinement/Context : This risk is most common for social media companies with poor security practices. |  |  |  |
| Mitigation/Monitoring : Implement strong security measures to protect user data, such as encryption and intrusion detection systems. Perform regular security audits to identify and fix any vulnerabilities. |  |  |  |
| Management/Contingency Plan/Trigger : Regularly backup user data and have a plan in place to respond to a data breach. |  |  |  |
| Current Status : Mitigation steps initiated |  |  |  |
| Originator : Umar |  | Assigned : Saad |  |

| Risk Information Sheet |  |  |  |
| --- | --- | --- | --- |
| Risk ID : R03 | Date : 20 Aug 2022 | Prob : 75% | Impact : High |
| Description : Social media is often used to spread misinformation and disinformation, which can have a negative impact on society. For example, misinformation about elections or public health can lead to people making bad decisions. |  |  |  |
| Refinement/Context : This risk is most common for social media companies that do not have adequate measures in place to combat misinformation and disinformation. |  |  |  |
| Mitigation/Monitoring : Implement policies and procedures to identify and remove misinformation and disinformation from the platform. Educate users about how to identify and avoid misinformation and disinformation. |  |  |  |
| Management/Contingency Plan/Trigger : Partner with fact-checking organizations to verify the accuracy of content on the platform. |  |  |  |
| Current Status : Mitigation steps initiated |  |  |  |
| Originator : Umar |  | Assigned : Sameer |  |

| Risk Information Sheet |  |  |  |
| --- | --- | --- | --- |
| Risk ID : R04 | Date : 30 Aug 2022 | Prob : 75% | Impact : High |
| Description : Social media can be used to bully and harass others. This can have a serious impact on the victim's mental and emotional health. |  |  |  |
| Refinement/Context : This risk is most common for social media platforms that do not have adequate measures in place to protect users from cyberbullying and harassment. |  |  |  |
| Mitigation/Monitoring : Implement policies and procedures to address cyberbullying and harassment. Provide users with tools to report cyberbullying and harassment. |  |  |  |
| Management/Contingency Plan/Trigger : Monitor user reports and take action against users who violate the platform's policies. |  |  |  |
| Current Status : Mitigation steps initiated |  |  |  |
| Originator : Umar |  | Assigned : Sameer |  |

| Risk Information Sheet |  |  |  |
| --- | --- | --- | --- |
| Risk ID : R05 | Date : 10 Sept 2022 | Prob : 75% | Impact : High |
| Description : Social media can be addictive, and excessive use can lead to negative consequences such as social isolation, sleep problems, and decreased productivity. |  |  |  |
| Refinement/Context : This risk is most common for users who are not aware of the potential for addiction. |  |  |  |
| Mitigation/Monitoring : Educate users about the potential for social media addiction and provide tips for healthy use. Develop tools to help users manage their social media use. |  |  |  |
| Management/Contingency Plan/Trigger : Partner with mental health organizations to provide resources to users who are struggling with social media addiction. |  |  |  |
| Current Status : Mitigation steps initiated |  |  |  |
| Originator : Umar |  | Assigned : Sameer |  |